Hebron Village Green District

Section I

Monitoring & Remediation Plan for

Control and Management of

Invasive Plant Species

August 2006

General

The intent of the Monitoring & Remediation Plan for Control and Management of Invasive Plant Species (CISP) is to specify the requirements of the CT DEP and the US Army Corps of Engineers (USACOE), with regard to control of invasive plant species.  Control of these is necessary for complete success within the stormwater management areas of this project.  The “Master Concept Plan (MCP) & Development Standards (DS), Hebron Village Green District”, approved by the Town of Hebron, contains a Stormwater Management Plan.  This plan depicts Stormwater Basins (SWB) as the final stage of the treatment train.  These SWB’s are adjacent to existing wetland areas. The MCP&DS dictates these be planted with species beneficial to the environment of the area and function of the basins.  To ensure a reasonable probability of survival of these plantings, this CISP details the steps to control invasive species that would out compete the desirable vegetation and create a monoculture within the basins.

Site Plan Approvals

The Town of Hebron shall require any applicant receiving site plan approval involving a SWB to adhere to all parts of this plan.  This plan shall be shown on all approved plans involving the construction of any SWB.

Monitoring

Within one year of completion of a SWB, a qualified biologist/wetland professional shall be retained to conduct a survey of the basin and all adjacent wetland areas w/I 100’ for the occurrence of any invasive plant species included on the CONNECTICUT INVASIVE PLANT LIST, as revised.  This shall be done on an annual basis for a period of five years.

Reporting

The monitoring results shall be documented in a report to be submitted to the Town of Hebron on or before September 30th of each year.  The Town of Hebron shall forward this report to the CT DEP and the USACOE.  This shall be done for the five year monitoring period.  This document shall identify the presence of any invasive plant species listed on the CONNECTICUT INVASIVE PLANT LIST.  It shall also describe the advance and establishment of these species including, but not limited to, Lythrum salicaria (Purple loosestrife) and Phragmites australis (Common reed).  Recommendations for the appropriate control measures shall be detailed in the report.

Implementation

Upon completion of the monitoring report the prescribed measures shall be carried out.  Any necessary approvals, permits and/or licenses shall be obtained prior to initiating any control measures.  This includes land disturbance as well as the application of herbicides.